ILSALES-1751: Sourcing Partner data from ILSQL1 - Power BI - InfoLink Churn Report - Partner InfoLinkBacklog i just got assigned to this…give me as much background as you can

Here's everything I was able to pull together on ILSALES-1751: Sourcing Partner data from ILSQL1 - Power BI - InfoLink Churn Report - Partner InfoLinkBacklog:

## The Big Picture

This story is part of the Partner InfoLink LakeHouse Migration epic (ILSALES-1434: Partner InfoLink LakeHouse MigrationBacklog), a large effort to migrate Partner InfoLink reports and data sources away from the legacy ILSQL1 SQL Server (and old SharePoint connections) into the Microsoft Fabric LakeHouse. The epic is owned/reported by Mark Hudak and currently has 29 child stories — about 20 are already Done, so the migration is well along but not finished.

## What This Story Is About

The task is to re-source the Partner data that the "InfoLink Churn Report – Partner InfoLink" Power BI report currently pulls from ILSQL1. Specifically, the description calls out the IL4_Location_Master dataset — the legacy SSRS dataset that pulls customer location details (server name, database name, company name, location name, city, state, country, address, zip, timezone, equipment count) from the LifecycleServicesReporting database on USNB-ILSQL1. Location Master Report

The goal is to replace this SQL Server data source with the equivalent data from the LakeHouse (likely the customer__locations__partner_infolink or dim__customer_locations tables already in use by other migrated reports).

## Current Status & Blockers

- Status: Backlog (not yet started)

- Flagged: Yes ⚠️

- Label: blocked

- The story was started on 2025-12-22 but has been sitting since. Prior work on the broader Churn Report (LS-10775: Peer Review - GaryDone, LS-10766: Peer Review - MicahDone) notes that some data was replaced with Partner InfoLink LakeHouse data, but fillers were left in the report for data that wasn't yet available from the data platform — this story appears to be one of those remaining gaps.

## Key Context from Comments

- Lindsey Sanders (Feb 20, 2026): Discussed task_id for decommissioned customers — there are multiple task_ids per customer location because decommission involves a multi-step process: Mark Location Inactive → Unassociate/Delete Modules → Mark Historical Records Inactive → Submit/Complete Decomm Ticket → Mark Historical Records for Customer Inactive → Complete Decommission. The ILSALES-1751: Sourcing Partner data from ILSQL1 - Power BI - InfoLink Churn Report - Partner InfoLinkBacklog shows this task checklist from the Partner system.

- Cason White (Apr 20, 2026): Noted that decommissioned customers should be available in customer__decommissioned_customers — suggesting that table in the LakeHouse may be the source you need for the decommission-related data in the Churn Report.

## Time Tracking

- Original estimate: 80 hours

- Time spent so far: ~29.75 hours

- Remaining estimate: 1 hour (seems low given the blocked status — probably needs updating)

## Related Sibling Stories to Be Aware Of

Several closely related stories under the same epic deal with sourcing other Partner data:

- ILSALES-1750: Sourcing Partner data from Oracle - Power BI - Partner Billing ReportIn Progress — Partner Billing Report (Oracle → Power BI) — In Progress

- ILSALES-1753: Sourcing Partner data from ILSQL1 - SSRS - PM HandoffIn Progress — PM Handoff (ILSQL1 → SSRS) — In Progress

- ILSALES-1514: Customer Tracker - LakeHouse MigrationIn Progress — Customer Tracker LakeHouse Migration — In Progress

The completed sibling ILSALES-1513: InfoLink Churn Report - LakeHouse MigrationDone (InfoLink Churn Report – LakeHouse Migration) and LS-10845: Move to Production - InfoLink Churn Report - Partner InfoLinkDone (Move to Production – Churn Report Partner InfoLink) may have useful patterns for how the Churn Report was partially migrated.

## Key People

- Reporter: Chad Prentice

- Epic owner: Mark Hudak

- Commenters: Lindsey Sanders, Cason White — both have context on the decommission data model

Would you like me to pull up the Churn Report exceptions documentation or the completed sibling stories for reference patterns you can follow?

LakeHouse Tables to Use

Based on what other completed migrations have done, here are the key tables:

For customer/location data (replacing IL4_Location_Master):

- customer__locations__partner_infolink — This is the primary replacement. Other reports (SA-3116: InfoLink Customer Locations add to User Support Report - update model with lakehouse tablesComplete, SA-2176: InfoLink Orders Exceptions - Add Customer Locations InfoComplete) have already migrated to this table. It contains: location_name, location_number, customer_address_key, customer_key, address_line1–address_line5, city, postal_code, principal_subdivision (state), country, location_local_time_zone. Available via Starburst as data_platform.dbo.customer__locations__partner_infolink.

- customer__customers__partner_infolink — Customer-level data (customer_name, customer_key, national_account_flag). Available as data_platform.dbo.customer__customers__partner_infolink.

- dim__customer_locations — A dimension table in the Partner InfoLink semantic model that combines customer + location data. It includes location_number, location_name, and go_live_status. Already used in the Partner InfoLink semantic model.

For decommission data (the part flagged as blocked):

- dim__decommissioned_customer — Per Cason White's comment on ILSALES-1751 and the pattern used in LS-11993: Peer Review- HudakDone (Peer Review - Hudak). That story shows a working DAX measure to cross-reference dim__customer_locations[location_number] against dim__decommissioned_customer[location_id] to determine active vs. decommissioned status.

- customer__decommissioned_customers — The underlying data platform table.

For the Truck Master mapping (field-level crosswalk):

- The Data Platform – Truck Master Lakehouse Map page has a comprehensive column-by-column mapping between IL4 tables and their LakeHouse equivalents — including IL4 customer__locations__infolink_4 fields mapped to Starburst/LakeHouse columns.

Critical Lessons from the Sibling Story (ILSALES-1513)

ILSALES-1513: InfoLink Churn Report - LakeHouse MigrationDone was closed as a duplicate — Mark Hudak noted "Chad has assumed this work" (your reporter, Chad Prentice). But before closing, Mark left an important technical note:

"Receiving a limited relationship within Power BI. Here it's because we are direct querying the lakehouse semantic model and importing the other tables for IL4 and IL6 data. The lakehouse model should be 'live connected', and not direct query because performance will be no bueno. This is not entirely possible given that IL4 exists in this report, so it is suggested to pull the data from Starburst, not the lakehouse, for Partner IL data."

This means for the Churn Report specifically, because it mixes IL4 data with Partner data, Mark recommends pulling Partner data via Starburst (data_platform.dbo.customer__locations__partner_infolink) rather than direct-querying the LakeHouse semantic model.

The Production Move (LS-10845)

LS-10845: Move to Production - InfoLink Churn Report - Partner InfoLinkDone shows the report was partially moved to production with the MySQL connection changed to ODBC, but the description explicitly says: "Standing by for data points on text fields surrounding decommission details to complete remainder of report." — This is the remaining gap your story addresses.

The production report lives in the InfoLink folder in Power BI and is not replacing the old report with a similar name — both are meant to coexist.

Where Things Stand with the Blocker

The blocked label likely relates to the decommission text fields. But since then, the dim__decommissioned_customer table is available and has been successfully used in other reports (LS-11993). You may want to check with Chad Prentice or Cason White on whether the blocker has been effectively resolved.

Would you like me to pull up the full Truck Master Lakehouse Map page so you can see the complete field-level crosswalk, or dig into any of these related stories in more detail?